Design Document

The following are a list of features that are in the final design of the proposed system, each of the features has an id number for reference in a table showing the timetable of Analysis, Implementation, Testing and Completion.
Project Features: -
(F1) - Evolutionary algorithm
(F1.1) - Crossover
(F1.1.1) - One-Point
(F1.1.2) - Two-Point
(F1.1.3) - Introduce reinforcement learning to optimise crossover.
(F1.2) - Mutation
(F1.2.1) - Random Mutation
(F1.2.2) - Exchange mutations
(F1.2.3) – Multi-Mutations
(F1.3) - Selection
(F1.3.1) - Roulette Selection
(F1.3.2) - Tournament Selection
(F1.4) - Allow for the weaker cars to have more mutations where the stronger cars have fewer.
(F2) - Baseline Evolutionary algorithm =
(F2.1) - Mutation = improving
(F3) - Selection Classifier
(F3.1) - Clustering back-end
(F3.2) - Car fitness scoring
(F4) - GUI
(F4.1) - List of car results from the baseline EA
(F4.2) - List of car results from the new EA
(F4.3) - Ability to look at performance over time
(F4.4) - Look through car performance for past run instances
Timetable for each Project Feature

Backlog	Analysis	In-progress	Testing	Done
(F1.1.1) / (F1.1.2) / (F1.1.3) / (F1.2.1) / (F1.2.2) / (F1.2.3) / (F1.3.1) / (F1.3.2) / (F1.4) / (F2.1 / (F3.1) / (F3.2) / (F4.1) / (F4.2) / (F4.3) / (F4.4)	(F1.1.1) (04/02/2019) / (F1.1.2) / (F1.1.3) / (F1.2.1) (04/02/2019) / (F1.2.2) / (F1.2.3) / (F1.3.1(04/02/2019) (F1.3.2) / (F1.4) / (F2.1) (04/02/2019) / (F3.1) (10/02/2019) / (F3.2) / (F4.1) / (F4.2) / (F4.3) / (F4.4))	(F1.1.1) (14/02/2019) / (F1.1.2) / (F1.1.3) / (F1.2.1) (11/02/2019) / (F1.2.2) / (F1.2.3) / (F1.3.1) (09/02/2019) / (F1.3.2) / (F1.4) / (F2.1) (11/02/2019) / (F3.1) (14/02/2019) / (F3.2) / (F4.1) / (F4.2) / (F4.3) / (F4.4)	(F1.1.1) (14/02/2019) / (F1.1.2) / (F1.1.3) / (F1.2.1) (14/02/2019) / (F1.2.2) / (F1.2.3) / (F1.3.1) (09/02/2019) / (F1.3.2) / (F1.4) / (F2.1) (11/02/2019) / (F3.1) (18/02/2019) / (F3.2) / (F4.1) / (F4.2) / (F4.3) / (F4.4)	(F1.1.1) / (F1.1.2) / (F1.1.3) / (F1.2.1) / (F1.2.2) / (F1.2.3) / (F1.3.1) / (F1.3.2) / (F1.4) / (F2.1) / (F3.1) / (F3.2) / (F4.1) / (F4.2) / (F4.3) / (F4.4)